Risk Analysis - Munchora

Prob: 1 (low), 5 (high)

Impact: 1 (low), 5 (high)

Factor = Prob * Impact

| ID | Name | Description | Prob | Impact | Risk Factor | Mitigation | Responsible | Status Date | Follow-up Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Technical & Operational | System Outages & Performance Issues: The site goes down or is unusably slow. Users’ recipes or lists are lost or corrupted. | 4 | 4 | 16 | Implement monitoring. Horizontal/vertical scaling. | Alexander Christensen | 2025-11-4 | Weekly | Initial |
| R2 | Technical & Operational | Solo Project: Munchora is unavailable due to illness, burnout, or other reasons. The project grinds to a halt. | 4 | 3 | 12 | Well-structured code base and architecture. Using versioning control, clear commit messages. | Alexander Christensen | 2025-11-4 | Weekly | Initial |
| R3 | Technical & Operational | Technical Debt & Scalability: Quick ad-hoc fixes accumulate, making the codebase unmaintainable. | 2 | 5 | 10 | Well-structured code base and architecture. Using versioning control, clear commit messages. Coding standards and principles (DRY, SOLID). | Alexander Christensen | 2025-11-4 | Weekly | Initial |
| R4 | Security & Privacy | Data Breach & Privacy Failure: User data (emails, passwords, shopping lists) is exposed. GDPR/Privacy violation. | 4 | 3 | 12 | Never store plain-text passwords. Regular dependency vulnerability scanning (brakeman). Use HTTPS. Have a clear, simple Privacy Policy. | Alexander Christensen | 2025-11-4 | Weekly | Initial |
| R5 | Security & Privacy | API Key Compromise: Keys for the AI service, database, or email service leaked -> unauthorized use and large bills. | 3 | 5 | 15 | Never hardcode API keys. Use environment variables. | Alexander Christensen | 2025-11-4 | Weekly | Initial |
| R6 | Security & Privacy | Injection & XSS Attacks: Malicious code is injected into shared lists or recipes, affecting other users. | 3 | 3 | 9 | Parameterized queries for database access. Sanitize and validate all user input on the backend. | Alexander Christensen | 2025-11-4 | Weekly | Initial |
| R7 | Business & Legal | AI-Generated Content Liability: AI generates a recipe that is harmful and a user gets sick. | 5 | 2 | 10 | Comprehensive Terms of Service and conditions: "AI-generated recipes are suggestions. Always use your judgment regarding food safety..." | Alexander Christensen | 2025-11-21 | Weekly | Initial |
| R8 | Business & Legal | Intellectual Property Infringement: AI generates a recipe that is a copy of a copyrighted recipe from a famous chef or website. | 3 | 3 | 9 | A clear Terms of Service stating users are responsible for the content they generate and that the platform is a tool, not a publisher, is crucial. | Alexander Christensen | 2025-11-21 | Weekly | Initial |
| R9 | Business & Legal | Monetization & Financial Failure: Project cannot cover its costs (API fees, hosting). | 4 | 4 | 16 | Calculate precisely monthly costs. Limit user signups and recipe generations. | Alexander Christensen | 2025-11-21 | Weekly | Initial |
| R10 | Product & Market | Low User Adoption / Product-Market Fit: The app doesn't solve a real problem effectively enough to attract and retain users. | 5 | 5 | 25 | Talk to potential users before and during development. Prepared to pivot features based on feedback. | Alexander Christensen | 2025-11-21 | Weekly | Initial |
| R11 | Product & Market | Scope creep and UX Failure: Munchora is confusing, too many features, and users don't understand how to use the AI or shared lists. | 3 | 4 | 12 | Build a clean, intuitive UI. Use analytics to see where users drop off. | Alexander Christensen | 2025-11-21 | Weekly | Initial |
| R12 | Technical & Operational | AI Market Crash: Risk that commercial AI providers fail, shut down, or become unaffordable, leaving Munchora without access to recipe-generation capabilities. May require self-hosting an LLM, increasing cost and operational complexity. | 3 | 3 | 9 | Develop a contingency plan for self-hosting an open-source LLM. Benchmark small performant models, prepare hosting infrastructure, and design the AI layer to be provider-agnostic. | Alexander Christensen | 2025-12-4 | Monthly | Initial |

|  | 1 - Negligible | 2 – Minor | 3 – Moderate | 4 – High | 5 – Very High |
| --- | --- | --- | --- | --- | --- |
| 5 – Very Likely |  | R7 |  |  | R10 |
| 4 – Likely |  |  | R2, R4 | R1, R9 |  |
| 3 – Possible |  |  | R6, R8, R12 | R11 | R5 |
| 2 – Unlikely |  |  |  |  | R3 |
| 1 – Very Unlikely |  |  |  |  |  |